# CM2016 Journal

CM2016 VT26-3 Project Carrier Course for Medical Engineers, part 2 9.0 credits

Group members:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Supervisor:

Jonas Willén, jwi@kth.se

# Rules of engagement

# 2026-01-19 Group meeting

Date: Monday, January 19

Time: 09:00-09:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

### 1 Meeting with Jonas

Book a meeting with Jonas (as soon as possible). All group members are flexible with the scheduling.

### 2 Individual assessments

Each group member will work on the individual assessment as part of the assignment (1,5 credits).

### 3 Upcoming group meeting

After meeting with Jonas, the group shall meet and work on the assignment (1,5 credits). Assignment deadline: Sunday, January 25th.

# 2026-01-23 Meeting with Jonas

Date: Friday, January 23

Time: 13:00-13:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Jonas Willén, jwi@kth.se

### 1 Agenda

Initial meeting with Jonas.

- Review last semester and current system

- Clarify project scope and direction

- Define main goals for PCC2

- Capture feedback from the Olympic Committee

- Agree on a recurring meeting time with Jonas.

### 2 Key notes and takeaways

- Coach recruitment is difficult right now, as they are stressed or busy due to Olympic preparations.

- Jonas mentioned a master´s student working on jump height in volleyball: Sophia Rosse. Potential contact for questions or collaboration.

- Identify a coach partner (or alternative stakeholder) and align expectations.

### 3 Product backlog / future work ideas

- New analysis features

- Add the ability to mark specific points (e.g., key frames and body landmarks).

- Support angle calculations from selected points.

- Improve comparison and alignment between video and IMU signals.

- Multiple IMU sensors

Enable multi-sensor support to compute angles and capture multi-dimensional motion more reliably. Start by supporting two sensors end-to-end (data ingest → sync → visualization → analysis).

- Filtering and smoothing

Add configurable filtering/smoothing to reduce noise and improve interpretability of IMU-derived metrics.

- Investigate different IMU sensors

- Consider switching to Polar sensors

  - Potentially cheaper and more widely available than MoveSense; can be purchased by consumers, e.g., in XXL stores).

  - Investigate the downloadable Polaris/Polar app as part of the workflow.

  - Polar sensors may be more convenient for swimmers.

- Explore using a smartwatch or phone as the IMU (lower barrier to entry).

- Web session recording

- Goal: let a coach create and send a video report directly from the web app.

- In-browser screen recording with audio so coaches can narrate findings.

- Consider adding basic video editing to help coaches communicate insights clearly.

- Inspiration/tools to study:

  - Dartfish/DartfishGO

  - Kinovea (and whether a Kinovea-like workflow can be replicated in-browser)

  - Hudl

Proposed coach workflow:

- Start recording

- Review video + IMU data

- Pause playback

- Record voice-over / explanation

- Continue playback

- End recording

- Send the narrated video report to athletes/students

- Multi-video?

Explore support for multiple videos (e.g., different angles) within the same analysis session.

- Video zoom feature

Add zoom/pan controls for more detailed frame-by-frame analysis.

### 4 Next meeting

Next meeting with Jonas: Friday, January 30 at 14:00 (preliminary).

# 2026-01-23 Follow-up group meeting

Date: Friday, January 23

Time: 13:30-13:45

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

### 1 Agenda

- Debrief the meeting with Jonas

- Assign tasks for the coming week

- Complete the Rules of Engagement document.

  - Once finished, paste it at the top of this document.

### 2 Outcomes

- Rules of Engagement: completed and agreed by all members.

- Meeting notes from the initial Jonas meeting were compared/aligned.

### 3 Action items (before next meeting — Fri 30/1)

- Sahand: Web app overhaul investigation — how to reconfigure the UI/page to support more than one IMU data stream.

- Jack: Investigate plotting multiple IMU streams simultaneously.

- Alex: Investigate video skeleton tracking point selection and angle calculation.

### 4 Next meeting

Next meeting with Jonas: Friday, January 30 at 14:00 (preliminary).

# 2026-01-30 Meeting with Jonas

Date: Friday, January 30

Time: 14:00-14:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Jonas Willén, jwi@kth.se

### 1 Agenda

- Initial meeting with Group:

  - Discuss progress this week

    - Sahand updates on new UI

    - Alex updates on angles and video

    - Jack updates on multiple IMU issues

  - Discuss version control

- Follow up meeting with the Jonas

  - Discuss progress and new features

  - Seek clarification on the point of multiple IMU streams:

    - Standard CSV format vs selectable sensor type

    - Can we borrow an additional sensor (currently have two) to test angles

    - Plotting, which way? Separate by IMU or by type of graph,

### 2 Notes

- Version control plan is pushing your updates regularly to GitHub – every hour or so. Always pull the latest version at the same time.

- We discussed layout, see following screenshot on next page:

Meeting with Jonas:

- UI interface – simple and clean, separate acc, gyro, magn

- Get skeleton on/off. Turn IMU on/off

- Angle (3 points)

- Time sync 2 videos to compare performances. There are no free tools like this.

- Can you pin a graph to have it as a specific one show overlaid the video

- Show only Video initially, can you hide the graphs but keep them accessible for those who would want them

- Have values calculated immediately upon uploading IMU CSV files, already can see forces/accelerations

- Can you overlay movement from then IMU on the video, ie: Someone pushing a shotput can you see the curve of the throw

- Drawing on the video (may	be can draw on a specific frame at set timestamps).

### 3 Action items (before next meeting — Fri 30/1)

- Sahand: Continue UI work, focus on Video access with IMU secondary

- Jack: Investigate forces, angles and movement values that can be extracted from the IMU data. Finalise CSV format and WebApp plotting code.

- Alex: Investiage forces, angles and movement values that can be extracted from the IMU data. Push video angle code with minor modifications (readability).

### 4 Next meeting: Next meeting is booked for 2pm Zoom Friday 6/2, Send the link 30 mins

# 2026-02-06 Meeting with Jonas

Date: Friday, February 06

Time: 14:00-14:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Jonas Willén, jwi@kth.se

Agenda

- Show current demo.

- News regarding Sofia?

- ...

Notes

Mark on video and IMU WITH comments? Import comments from previous session.

Keep on adding stuff:

- Jack – continues with multiple IMU and sensor fusion

- Alex – continues with angles, positions, data, etc.

- Sahand – timesync with comments

### Next meeting

Next meeting with Jonas: Friday, February 13 at 14:00 (preliminary).

# 2026-02-12 Meeting with Team

Date: Thursday, February 12

Time: 10:00-10:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Agenda

- Discuss progress for the week

- Plan for meeting

- Discuss contacting Sofia

- ...

Notes

Alex has working zoom function and will push this plus angle code.

Sahand added timestamps and facilitated file restructuring

Jack implemented sensor fusion and started on IMU angle calculations.

More focus will be given to calculating distances due to the difficulties with accuracy. To be discussed with Jonas.

Keep on adding stuff:

- Jack – continues with multiple IMU and sensor fusion

- Alex – continues with distances

- Sahand – looks into AR distances

### Next meeting

Next meeting with Jonas: Tuesday, February 17 at 11:30 on Zoom

# 2026-02-16 Meeting with Team

Date: Monday, February 16

Time: 10:00-11:15

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Agenda

- Discuss code changes

- Prepare for meeting with Jonas and Anton

- Plan for presentation and report submission

Notes

Big code changes have been made that lost significant functionality, particularly relating to the IMU feauture. Sahand will work today on trying to fix the lost functions and if unsuccessful, we will roll back to a previously working version. If successful, Jack will try and implement a working angle calculator from the IMU’s, time permitting.

The plan is to do a quick presentation to Jonas and Anton tomorrow, seeking feedback about future features.

For now, the focus is on fixing the current version. More controls should be implemented regarding github versoins to prevent further instances of this occuring.

After the meeting the focus will shift to preparing for the presentation on Thursday morning following this loose plan: Sahand, Jack, Alex

- 2 minutes intro

- 3 minutes on website and current features (demo)

- 2 minutes on additional imus and their implementation

- 2 minutes on sensor fusion/angles from imus

- 2 mins on position / displacement/ accel

- 2 mins on difficulties/filtering

- 2 mins conclusion/next steps

Ideally, we speak for 12-15 minutes with a powerpoint presentation. Powerpoint should be finalised Wednesday night with everyone having practiced their sections and speaking for 4-5 minutes.

Following the presentation, we will have a brief meeting to discuss the progress report due Sunday. For it we need a finished introduction and background section, as well as preliminary results. The introduction and background can be based on the research done for the previous task with a focus shift towards a more sports-oriented aim. The results will consist mainly of the current features implemented.

### Next meeting

Next meeting with Jonas: Tuesday, February 17 at 11:30 on Zoom. The team will have a quick call 15 minutes beforehand to prepare.

# 2026-02-17 Meeting with Team

Date: Tuesday February 17

Time: 11:30-12:15

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Jonas Willén, jwi@kth.se

Anton Kalén, anton.kalen@sok.se

Agenda

- Present to Anton the current version.

- Listen to his ideas for the future direction.

Notes

- Anton works at SOK as an analyst. Performance and data analysis.  Video analysis

- Selection between accel, gyro and magno.

- Generalise it a little. Just show relevant data.

- Display next to the video or on the video the key information.

- Only show relevant information for the specific sport.

- Show key measurements on timestamps

- Can configure specific sports in app? – Save to a library of configurations.

- Compare sessions – can you be able to compare specific timestamp points.

- It would be nice to be able to see a summary of the results of multiple sessions – not essential but nice to have

- Simplify overall

- Can a project have multiple videos datasets (video and imu) – or just upload multiple sessions at a time or a folder of sessions.

- Timestamps should have a window (x seconds) to account for the event that’s happening. Maybe when you press timestamp you automatically get the last five seconds and next three and then can manually edit.

- Can you have a library of specific timestamp types across sessions. Can be able to call of all timestamps from a library of videos.

- The timestamp thing is less of a focus on movement analysis.

- Custom timestamp window???? Extra options after selection to set different tags.

- No commercial system fits both use cases (movement analysis and timestamping).

- Out of scope à Alpine skiing had a system with gates and now uses imus but they sync it with gps in the audzio signal.

- App idea à time syncing video imu application on phones/imus.

- KISS!!!! Keep it simple stupid.

### Next meeting

Next meeting to be scheduled after report submission.

# 2026-02-19 First presentation

Date: Thursday February 19

Time: 09:15-11:15

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

### Initial Report

For the initial report:

- 10 pages report.

- Screenshots in the appendix.

- Add link to the GitHub repo (including DEMO video).

- Take inspiration from PCC1.

Intro:

- Specify niche to sports, since we get feedback from Anton.

Background:

- More in-depth about IMU:s (what they do, how they work, etc.)

- Add PCC1 background in appendix?

- Web app – both computers AND phones?

Method:

- Add PCC1 Method in appendix and refer to it in PCC2 Method?

- Tutorial in web app?

Results:

- Don’t say “To do this, to do this.”

- Instead, briefly mention each page/menu option and name corresponding features.

- Add DEMO video in GitHub (for user). Like a tutorial.

Conclusion:

Progress Report Initial Plan:

Sahand, Alex, Jack

Intro:

- Context, Niche, Aim, etc

Background:

- Skeleton Tracking

- IMU’s

- Filtering/Signal Processing

- Sensor Fusion

Methods:

- Web App Development

- Skeleton Angles (Video)

- Signal Processing/Filtering

- Sensor Fusion/IMU Angles

Results:

- Current Web App Features

- Filtering Results

- Skeleton Angle Results

- Sensor Fusion Results

- IMU Angle Results

- Future Planned Experiments

# 2026-02-23 Notes before group meeting

## 1. Simplified System Structure

### Project Model

- A Project contains multiple Sessions.

- A Session contains: one video + one/multiple IMU datasets

- Batch upload of projects and/or sessions should be supported.

### Sensor Selection

- Support: Accelerometer, Gyroscope, Magnetometer.

- Default: show one sensor at a time.

- Optional compare mode.

### Visualization

Two modes:

- Overlay mode (key metrics on video).

- Analysis mode (graphs next to video).

- Sport presets determine which metrics are shown.

### Timestamp System

- Simple event creation.

- Automatic default window (e.g., -5s / +3s).

- Editable boundaries.

- Global library of timestamp types.

- Keep tagging lightweight and structured.

### Session Comparison

- Compare two sessions side-by-side.

- Compare selected timestamp windows.

- Advanced summaries are future features.

### Sport Presets

A preset defines:

- Default sensor

- Key metrics

- Timestamp types

- Users can select or create presets.

- Purpose: reduce configuration, increase clarity.

## 2. Clean UI Structure

### Navigation

Left menu:

- Projects

- Compare

- Presets

- Settings

### Session View Layout

Three main areas:

- Video panel (left)

- Sensor graph panel (right)

- Timeline with timestamps (bottom)

- Minimal, structured, and consistent.

### Compare View

- Two synchronized session panels side-by-side.

## 3. Roadmap

### Phase 1 – MVP

Focus: stability and clarity.

- Project & session upload

- Sensor selection

- Basic visualization

- Timestamp creation

- Two-session comparison

- Sport presets

### Phase 2 – Extended Analysis

- Multi-session summaries

- Improved filtering

- Basic reporting/export

### Phase 3 – Advanced Features

- Automated event detection

- AI-supported analysis

- Advanced reporting

- Cross-session intelligence

## 4. Example User Workflow

### Scenario

A performance analyst wants to analyze an athlete’s sprint session using synchronized IMU and video data.

### Step 1 – Create Project

The user creates a new project and selects a sport preset (e.g., Sprint). The preset automatically defines:

- Default sensor (e.g., accelerometer)

- Relevant metrics

- Default timestamp types (e.g., Start, Acceleration Phase, Finish)

### Step 2 – Upload Session

The user uploads:

- One video file

- One IMU dataset

The system synchronizes the data automatically. Multiple sessions can be uploaded if needed.

### Step 3 – Review Movement Data

In the Session View:

- The video appears on the left.

- Sensor graphs appear on the right.

- A timeline appears at the bottom.

The user:

- Plays the video.

- Switches between accelerometer, gyroscope, or magnetometer.

- Zooms into specific movement segments.

- Toggles between Overlay Mode (metrics on video) and Analysis Mode (detailed graphs).

### Step 4 – Add Timestamps

When a key movement occurs (e.g., sprint start):

- The user clicks “Add Timestamp.”

- The system automatically creates a window (e.g., -5s / +3s).

- The user adjusts the window if necessary.

- The user selects a timestamp type (e.g., Start Phase).

- The timestamp is saved and visible on the timeline.

### Step 5 – Compare Sessions

The analyst opens Compare View.

- Two sessions are displayed side-by-side.

- Playback can be synchronized.

- The user selects a specific timestamp window to compare acceleration patterns between sessions.

### Step 6 – Review & Conclude

The user:

- Reviews movement metrics.

- Identifies performance differences.

- Uses timestamps to isolate key phases.

- Optionally exports basic results (Phase 2 feature).

### Summary of Workflow Logic

The workflow is structured around:

- Upload

- Analyze

- Annotate

- Compare

- Conclude

Movement analysis drives the process. Timestamping supports structured review.

# 2026-02-25 Group Meeting

Date: Wednesday, Feburary 25

Time: 12:00-12:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Notes:

Next meeting Friday 27th at 17:00 on Zoom.

Work to do before then:

- Read through and write feedback for our peer review report

- Think of ideas for the layout of session viewer page based on feedback from Anton and Jonas (come with mock up if want)

- Optionally, can look into what key metrics we can calculate, and possible ways to do so.

Fridays meeting will focus on combining the peer review feedback and confirming our vision for the session viewer page, then the next week can focus on key metric calculations.

# 2026-03-06 Meeting with Jonas

Date: Friday, Feburary 27

Time: 14:00-14:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Jonas Willén

Notes:

- Add buttons for going forwards/backwards one frame

- Integrate our project as a tool for labs

- No more function implementations.

Presentation Plan 26/03/09 – Sahand, Jack, Alex

20 Minutes = 3 * 6/7 minutes

- Introduction – 5 minutes

  - Background

  - What is the problem

  - What is the product

  - Demo/Explanation of WebApp Structure

- Processing Pipeline - 7 Minutes

  - Video Panel

    - MoveNet/PoseNet Skeleton Tracking

  - IMU Stuff

    - Signal Processing Steps

      - Filtering etc

      - other

    - Sensor Fusion

      - Gravity removal

    - Plotting

    - ZUPTs (threshold-based zero-velocity update)

- Key Metrics – 6 Minutes

  - What they are and how calculated (master list)

  - Relevance (what for what sport)

  - Discussion of metric accuracy and possible improvements

- Next Steps – 2 Minutes

  - Future Work in PCC3

    - One or two features we would like to add

    - Configuring more as a learning tool

    - Will discuss with supervisor regarding PCC3

  - Conclusion

# 2026-03-11 Meeting with Group

Date: Wednesday, March 11th

Time: 15:15-16:00

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Notes:

## Report Plan: Sahand, Jack, Alex

Introduction:

- Can we get intro onto two pages by maybe shrinking the space between dot points?

Background:

- Video Pose Estimation Overhaul

- Synchronization can be probably simplified (fewer variable names)

- Signal Processing (2.5) needs a revamp in background to account for changes to the pipeline.

  - 20Hz LP

  - Sensor Fusion (2.6) can be simplified to remove anything not Madgwick but to add more information about quaternions (maybe expanding on how this can be used to remove gravity)

  - Gravity Removed (why)

  - Other

- Add a section on the Key Metrics (list, justify, explain)

  - List main/all

  - Justify why chosen and how relate to sport

Methods:

- Signal Processing (3.3) needs to be reworked to match the actual signal processing.

  - LP Filter

  - Possibly combine with Sensor Fusion (3.4) to have a full pipeline section.

  - Gravity removed (how)

  - Other

- Remove IMU joint angle section, not implemented currently.

- How are key metrics calculated

  - What data used, formulas, etc

Results:

- Can we add figures for the web app results at all? Maybe a figure of the successful skeleton tracking or something, even if its in the Appendix. Maybe we also put the GitHub link here?

- Accuracy results section for some of the metrics that can be calculated for.

  - Speed and distance from the latest video/csv dataset

Discussion:

- Ethical discussion à Discussion of methods used and possible changes à Results discussion à Future work/implementations

Conclusion:

- Simple, half page concluding section acknowledging the current state of the application and the plans for improvement.

- Could have the GitHub link here (or Appendix or Results)

Overall:

- Make sure figures are saved in the right place (in the folder called figures) for consistency

- Do we think we can have a mostly finished draft by tomorrow morning that we can send to Jonas, if so, maybe we ensure we don’t have a Friday meeting this week and postpone it to next week where we can discuss the project plan.

- We also still need to write an abstract, can come last. Same with updating contributions.

# 2026-04-23 Meeting with Jonas

Date: Thursday, April 23

Time: 11:00-11:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Jonas Willén

Notes:

Ghost video?

Controls on both individual videos and combined videos

How can you output as a finished info package for the athlete à screen record a 30 second video

Can you add the graphs to the compare session page, maybe with filter options there as well.

Step by step expanding – only show a few things at a time

Show the least possible things at once.

Exponential moving average à Compound filter à Acell gyro à madwick

If we have lab ideas send them to him

Free wedsnday 29th, then the week after but not the 7th

The group stayed in a meeting until 12:10 discussing the presentation, see plan below.

Presentation Plan – Preliminary – Sahand, Alex, Jack

Introduction – 2 mins

Brief overview of functionality (not a video but maybe screenshots) – 1 min

Compare sessions page and future improvements to it – 2 mins

Overall problems (metric and otherwise) – 2 mins

Experiment results – 1 min

Planned fixes/improvements to metrics (signal processing ideas) – 3 mins

Metric Validation methods (current and future) – 2 mins

Conclusion/ other Next Steps / Simplification – 2 min

# 2026-05-11 Group Meeting Final Goal Planning

Date: Monday, May 11

Time: 14:00-15:30

Present:

Jack Hutton, hutton@kth.se

Alexander Jonsson, alejon2@kth.se

Sahand Khodabandehloo, sahandkh@kth.se

Notes:

We planned and discussed the goals for the final two weeks of the project, summarised below. Next meeting will be Thursday 26/05/14.

Two week project plan:

Three main focus areas: Metrics/IMU/Data, Processing Pipeline, Comparison/WebApp

Alex:

- Investigate the current metrics

  - Implementation, accuracy, methods, etc

  - Are there other metrics that should be added?

  - Are any metrics unnecessary

  - Are there better ways of displaying or sharing the metrics

- Investigate partial synthetic data (real mag and gyro, fake accel)

- Stretch Goal: Can multiple IMUs be reimplemented

Jack

- Investigate the processing pipeline

  - What is the best method

  - What are the best parameters

- Test on synthetic data (investigate) and real data for validation

- Stretch Goal: Test multiple movements individually to definitively identify error sources

Sahand

- Finalise Compare Sessions

  - Timestamp comparison

- Web app finalisation

  - Simplification etc

  - Minor fixes, errors

- Session viewer fixes

  - Moving sections

  - Updating sensor fusion display

  - Saving time sync

- Stretch Goal: Screen recording/annotations for coaching purposes.

Work on individual sections for now, plan to meet Thursday this week to discuss progress.

Plan is to meet with Jonas start of next week and begin working/finalising the final report after that. Each person will work on their individual report sections based on the work they did, and collaborate on shared sections.

Results Section:

- Comparison of different pipeline methods to identify best algorithm (VQF vs EKF vs Madg) – Synthetic Data à three datasets (one linear, one rotation, one mixed)

- Comparison of different parameter tuning for the best pipeline algorithm – Synthetic data (same as previous)

- Best pipeline and parameter tuning tested on a real validated dataset (straight line and rotation)